Contents

# 1. Introduction

This document describes the approach and methodologies used by the testing team to plan, organise, and perform testing of the CodEval Platform — an EPAM-internal coding-assessment system. The platform consists of an Authentication Module (shared), an Admin Platform (Team 1), and a Candidate Platform (Team 2). This test plan covers Team 1 features and the integration contracts shared between Team 1 and Team 2.

# 2. Scope of Work

## 2.1 Components and Functions to be Tested

| # | Component / Module | Function | Reference |
| --- | --- | --- | --- |
| 1 | Authentication (Shared) | Login (EPAM @epam.com email + password, JWT, RBAC) | Epic E1 — TS-E1-01 to TS-E1-04 |
| 2 | Authentication (Shared) | Signup (EPAM email, password strength, role=USER) | Epic E1 — TS-E1-05 to TS-E1-07 |
| 3 | Authentication (Shared) | Password Reset (HMAC link, 15-min expiry, Redis session invalidation) | Epic E1 — TS-E1-08 to TS-E1-10 |
| 4 | Admin Platform — User & Batch Mgmt | Paginated/filterable user list (A-1.1) | Epic A-E1 — TS-A1-01 to TS-A1-03 |
| 5 | Admin Platform — User & Batch Mgmt | User detail + performance statistics (A-1.2) | Epic A-E1 — TS-A1-04 |
| 6 | Admin Platform — User & Batch Mgmt | Create / edit / deactivate users (A-1.3) | Epic A-E1 — TS-A1-05 to TS-A1-07 |
| 7 | Admin Platform — User & Batch Mgmt | Batch CRUD + CSV bulk-add + duplicate prevention (A-1.4) | Epic A-E1 — TS-A1-08 to TS-A1-10 |
| 8 | Admin Platform — Assessment Config | Create & configure assessment in DRAFT (A-3.1) | Epic A-E3 — TS-A3-01 to TS-A3-02 |
| 9 | Admin Platform — Assessment Config | Send invite emails; HMAC tokens; status=ACTIVE (A-3.2) | Epic A-E3 — TS-A3-03 to TS-A3-04 |
| 10 | Admin Platform — Assessment Config | View/edit/delete assessments; lifecycle guards (A-3.3) | Epic A-E3 — TS-A3-05 to TS-A3-07 |
| 11 | Admin Platform — Assessment Config | Resend invite (PENDING status only) (A-3.4) | Epic A-E3 — TS-A3-08 to TS-A3-09 |
| 12 | Admin Platform — Question Mgmt | AI question generation with streaming (A-2.1) | Epic A-E2 — TS-A2-01 to TS-A2-02 |
| 13 | Admin Platform — Question Mgmt | Review/edit AI questions; Save Draft / Publish / Regenerate (A-2.2) | Epic A-E2 — TS-A2-03 to TS-A2-06 |
| 14 | Admin Platform — Question Mgmt | Manual question creation with test cases (A-2.3) | Epic A-E2 — TS-A2-07 to TS-A2-08 |
| 15 | Admin Platform — Question Mgmt | Question bank CRUD; versioning; soft-delete guards (A-2.4) | Epic A-E2 — TS-A2-09 to TS-A2-12 |
| 16 | Admin Platform — Email | Invite email content and HMAC link format (A-4.1) | Epic A-E4 — TS-A4-01 to TS-A4-02 |
| 17 | Admin Platform — Email | Failed delivery retry (3x, 1s/4s/16s backoff) + manual resend (A-4.2) | Epic A-E4 — TS-A4-03 to TS-A4-04 |
| 18 | Admin Platform — Statistics | Per-assessment analytics: sortable table, CSV export, histogram (A-5.1) | Epic A-E5 — TS-A5-01 to TS-A5-02 |
| 19 | Admin Platform — Statistics | User-specific statistics across assessments (A-5.2) | Epic A-E5 — TS-A5-03 |
| 20 | Integration Contract | GET /assessments/{id}/config — payload validation | INT — TS-INT-01 to TS-INT-02 |
| 21 | Integration Contract | GET /questions/{id} and GET /assessments/{id}/testcases | INT — TS-INT-03 to TS-INT-04 |
| 22 | Integration Contract | GET /results/assessment/{id} and /results/user/{id} (ADMIN JWT) | INT — TS-INT-05 to TS-INT-07 |
| 23 | Integration Contract | WebSocket RUN/OUTPUT/DONE message contract + cross-session guard | INT — TS-INT-08 to TS-INT-09 |

## 2.2 Components and Functions NOT to be Tested

| # | Component | Reason |
| --- | --- | --- |
| 1 | Team 2 Candidate Platform internal features (B-E1–B-E5) | Owned and tested by Team 2 |
| 2 | Execution Engine container orchestration internals | Out of QA scope; treated as black box |
| 3 | SendGrid SMTP infrastructure | Third-party; mock/stub in QA environment |
| 4 | Spring AI / LLM provider infrastructure | Third-party; tested via mocked responses for unit; integration tested with live endpoint |
| 5 | Redis internal cluster operations | Infrastructure-level; not in functional test scope |

## 2.3 Third-Party Components

| # | Component | Role / Comment |
| --- | --- | --- |
| 1 | SendGrid SMTP | Email delivery for invite and password reset emails. Mocked in QA. |
| 2 | Spring AI / LLM provider | Powers AI question generation. Requires configurable mock/stub for deterministic testing. |
| 3 | Redis | Session caching and token revocation. Required live in QA environment. |
| 4 | Monaco Editor (Microsoft) | Code editor component in Admin and Candidate views. Tested via UI scenarios. |

# 3. Quality and Acceptance Criteria

The product must work according to the requirements and functional specifications in the CodEval epics.

No Critical or Major bugs open at the time of release.

All happy-path test scenarios (TS-E1-*, TS-A*-*, TS-INT-*) pass.

All integration contract API tests pass with correct request/response payloads.

RBAC enforcement confirmed on all protected endpoints (isAdmin / isUser middleware).

HMAC-signed token validation verified for both invite links and password reset links.

# 4. Critical Success Factors

Complete all Team 1 feature testing within the sprint schedule.

Integration contract API tests pass before Team 2 candidate-facing features are enabled in QA.

Application must not have known Critical or Major bugs at Final Release.

Authentication flows (login, signup, password reset) must be stable before any other module is tested.

AI question generation failure path (retry + Try Again) must be verified with mocked LLM failures.

# 5. Risk Assessment

| # | Risk | Probability % | Impact | Preventive Actions | Contingency |
| --- | --- | --- | --- | --- | --- |
| 1 | Integration contract API schema drift between Team 1 and Team 2 | 40 | High | Contract tests automated and run on every build | Freeze contract early; flag discrepancy immediately to both leads |
| 2 | LLM provider unavailability affecting AI generation tests | 30 | Medium | Use mock/stub LLM in QA for deterministic testing | Tests that require live LLM gated to integration phase only |
| 3 | HMAC token clock-sync issue causing false expiry failures | 20 | Medium | Use server-side time consistently; document clock-sync requirement | Add configurable buffer to expiry checks in QA |
| 4 | Monaco editor compatibility issues in unsupported browsers | 25 | Medium | Define browser compatibility matrix up front | Flag as Known Limitation; exclude from release blocker |
| 5 | SendGrid SMTP failures in QA environment | 35 | Low | Mock SendGrid in QA; use real relay only in staging | Use mock assertions for email content; live send in staging only |

# 6. Resources

## 6.1 Key Project Resources

| # | Project Role | Name / Email / Location |
| --- | --- | --- |
| 1 | Project Manager | <TBD> |
| 2 | Team 1 Lead Developer | <TBD> |
| 3 | Team 2 Lead Developer | <TBD> |
| 4 | QA Test Lead | <TBD> |

## 6.2 Test Team

| # | Role | Name | Responsibilities |
| --- | --- | --- | --- |
| 1 | QA Lead | <TBD> | Test strategy, plan, reporting, integration test co-ordination |
| 2 | QA Engineer (Team 1) | <TBD> | Auth, Admin Platform feature testing |
| 3 | QA Engineer (Integration) | <TBD> | API contract and integration tests across teams |

## 6.3 Test Environment

| # | Environment | Purpose | Configuration |
| --- | --- | --- | --- |
| 1 | DEV (local Docker Compose) | Developer self-testing; unit + component tests | Java 21, Spring Boot, Redis, H2/PostgreSQL |
| 2 | QA Staging | All functional, API, and integration tests | Both Team 1 and Team 2 services deployed; PostgreSQL; Redis; mocked SendGrid |
| 3 | UAT | User acceptance (if applicable) | Production-like environment; live SendGrid |

### 6.3.1 Test Tools

| Tool | Purpose |
| --- | --- |
| JIRA | Bug tracking and test execution tracking |
| QA Space (Jira plugin) | Test case and documentation management |
| Postman / REST Assured | API and integration contract testing |
| Selenium / Playwright | UI smoke and regression automation |
| WireMock / MockServer | Mocking SendGrid and LLM provider in QA |

# 7. Test Documentation and Deliverables

| # | Document | Responsible | Delivery |
| --- | --- | --- | --- |
| 1 | CodEval Test Strategy (this document) | QA Lead | Before testing starts |
| 2 | CodEval Test Plan (this document) | QA Lead | Before testing starts |
| 3 | QA Output JSON (qa_output.json) | QA Engineer | Before Phase 2 |
| 4 | Test Case Execution Reports | QA Engineers | After each sprint |
| 5 | Bug Reports (JIRA) | QA Engineers | On each defect found |
| 6 | Weekly Test Status Reports | QA Lead | Weekly during testing |
| 7 | Final Test Summary Report | QA Lead | Before release |

# 8. Test Strategy

The CodEval applications will be tested using a black-box approach based on requirements and acceptance criteria without knowledge of internal implementation. Where API contracts are tested, grey-box testing is applied using the agreed integration contract schemas.

## 8.1 Entry Criteria

Testing may be suspended if any of the following occurs:

The new build cannot be installed successfully.

A critical fault prevents testing of the feature under test.

The application does not contain the specified change(s).

New claimed functionality does not work or works improperly.

A severe problem prevents testing from continuing.

Development has not corrected previously identified suspension issues.

A new build version is released during active testing.

## 8.2 Test Methods

Manual functional testing — primary method for all feature and UI tests.

Automated API testing — Postman collections / REST Assured for all integration contract endpoints.

Automated smoke testing — runs on every QA build deployment.

Exploratory testing — time-boxed sessions targeting auth flows and admin lifecycle scenarios.

## 8.3 Test Types

Functional Testing — all Team 1 user stories

API / Integration Testing — INT epics (cross-team contracts)

Smoke Testing — critical path on every build

Regression Testing — after each bug fix batch

UI Testing — admin platform pages

Exploratory / Ad-hoc Testing — auth, AI generation, lifecycle edge cases

## 8.4 Test Levels

### 8.4.1 Smoke Test

Smoke tests verify the most critical build functions: login with valid EPAM credentials (TS-E1-01), admin dashboard load, user list display (TS-A1-01), and assessment creation (TS-A3-01). If smoke tests fail, testing is suspended and the build is rejected.

### 8.4.2 Critical Path Test

Critical path tests cover all happy-path scenarios across all 23 features in qa_output.json. These are run after smoke tests pass. Focus areas: auth flows, assessment lifecycle (create → invite → ACTIVE), invite email delivery, and integration contract APIs.

### 8.4.3 Extended Test

Extended tests cover all explicitly-stated edge cases and negative scenarios in qa_output.json, including: non-@epam.com domain blocking, single-use HMAC link rejection, soft-delete guards, AI retry logic, WebSocket cross-session rejection, and RBAC enforcement on all endpoints.

## 8.5 Bug and Documentation Tracking

All defects are logged in JIRA with severity, steps to reproduce, expected vs actual results, and environment details. Test documentation is maintained in QA Space.

### 8.5.1 Bug Severity Definitions

Critical — Application, component, or module crash or inaccessible.

Major — Data corruption/loss, major functionality broken, no workaround.

Medium — Problem with a workaround; secondary features impaired.

Minor — Cosmetic flaw.

# 9. Testing Schedule

| # | Activity | Start Date | End Date | Responsible |
| --- | --- | --- | --- | --- |
| 1 | Test Plan & Strategy creation | <TBD> | <TBD> | QA Lead |
| 2 | Test case creation (qa_output.json) | <TBD> | <TBD> | QA Engineers |
| 3 | QA environment setup and smoke test | <TBD> | <TBD> | QA Lead |
| 4 | Phase 2: Feature testing — Auth + Admin Platform | <TBD> | <TBD> | QA Engineer (Team 1) |
| 5 | Phase 3: Integration contract API testing | <TBD> | <TBD> | QA Engineer (Integration) |
| 6 | Phase 4: Regression testing | <TBD> | <TBD> | QA Engineers |
| 7 | UAT (if applicable) | <TBD> | <TBD> | QA Lead + Stakeholders |
| 8 | Final Test Summary Report | <TBD> | <TBD> | QA Lead |