Contents

# 1. Test Strategy

This document describes the test strategy for the CodEval Platform — an EPAM-internal coding-assessment system consisting of an Admin Platform (Team 1) and a Candidate Platform (Team 2). The scope of this strategy covers all Team 1 (Authentication + Admin Platform) features and the agreed integration contracts shared between Team 1 and Team 2. The goal is to validate functional correctness, API contract compliance, security of authentication flows, and end-to-end integration between both teams.

# 2. Test Strategy Outline

| Section | Purpose | Notes |
| --- | --- | --- |
| Scope of testing | Authentication Module (Login, Signup, Password Reset) Admin Platform: User & Batch Mgmt, Assessment Config & Invite, Question Mgmt + AI Generation, Email Notifications, Statistics Integration contracts: /assessments/{id}/config, /questions/{id}, /assessments/{id}/testcases, /results/* APIs, WebSocket RUN/OUTPUT/DONE | Covers all E1, A-E1–A-E5, INT epics |
| Out of scope | Candidate Platform (Team 2) internal features (B-E1–B-E5) except where they form integration contract endpoints consumed by Team 1. | Team 2 internal features tested separately |
| Acceptance criteria for release | - No open Critical or Major defects at release - All happy-path test scenarios pass - All integration contract API tests pass with correct payloads - RBAC validation confirmed on all protected endpoints |  |
| Test types | Functional, API, Integration, Smoke, Regression, UI | See Section 3 |
| Test phases | Phase 1: Smoke — verify core auth and admin shell Phase 2: Feature — all Team 1 stories Phase 3: Integration — cross-team API contracts Phase 4: Regression — re-run after bug fixes |  |
| Test automation | Smoke and API contract tests automated (REST Assured / Postman collections). UI functional tests manual; automation candidates identified post-Phase 2. |  |
| Test environments | DEV: local Docker Compose QA: shared staging environment with both team deployments PROD: not in scope for QA |  |
| Test tools | JIRA (bug tracking), Postman / REST Assured (API), Selenium/Playwright (UI smoke), QA Space (test documentation) |  |
| Risks | - Integration contract API schemas may drift between teams - AI generation (Spring AI) depends on LLM availability - HMAC token expiry timing sensitive to clock sync between services | Mitigations defined in Risk section of Test Plan |

# 3. Testing Types

## 3.1 Requirements Testing

Verify that all user stories and acceptance criteria in the CodEval epics are fully implemented and traceable to test scenarios.

| Test Objective | Eliminate gaps, contradictions, and ambiguity in requirements coverage. |
| --- | --- |
| Key Considerations | Each feature in qa_output.json maps 1-to-1 with a QA story and acceptance criteria. |

## 3.2 Feature Testing

Verify that each feature of the CodEval Admin Platform and Authentication module operates in accordance with its acceptance criteria.

| Test Objective | Validate happy path and all explicitly-stated negative scenarios per feature. |
| --- | --- |
| Key Considerations | Test scenarios in qa_output.json are the primary test-case source. |

## 3.3 Ad-hoc / Exploratory Testing

Explore the system to discover defects not covered by scripted test cases, focusing on auth edge cases, admin workflow combinations, and AI generation variability.

| Test Objective | Break the system; find unexpected behaviour in multi-step admin workflows. |
| --- | --- |
| Key Considerations | Prioritise auth flows, invite + assessment lifecycle, and AI question edge states. |

## 3.4 UI Testing

Verify that the Admin Platform UI meets design expectations and that all controls, inputs, and navigations function as specified.

| Test Objective | Validate UI layouts, Monaco editor integration, filter/pagination controls, modals. |
| --- | --- |
| Key Considerations | Login page, User Management, Assessment Management, Question Editor pages. |

## 3.5 Smoke Testing

Rapidly assess build readiness by verifying the most critical paths: login, admin dashboard load, user list, and assessment creation.

| Test Objective | No Critical defects block further testing. |
| --- | --- |
| Key Considerations | Run on every new QA build; includes TS-E1-01, TS-A1-01, TS-A3-01. |

## 3.6 Compatibility Testing

Verify that the Admin Platform works correctly on the required browsers and screen sizes.

| Test Objective | Consistent functionality across Chrome, Firefox, and Edge (latest two versions). |
| --- | --- |
| Key Considerations | Monaco editor compatibility is a key risk area. |

## 3.7 Regression Testing & Re-Testing

Re-execute previously failed tests after fixes; confirm no regressions in unchanged areas.

| Test Objective | Confirm fixes and detect regressions introduced by code changes. |
| --- | --- |
| Key Considerations | Full regression suite run before each release candidate. |

## 3.8 API Testing

Verify that all REST API endpoints and WebSocket message contracts behave per specification.

| Test Objective | Validate request/response payloads, status codes, RBAC enforcement, and error responses. |
| --- | --- |
| Key Considerations | Integration contract endpoints (INT epics) are highest priority: GET /assessments/{id}/config, GET /questions/{id}, GET /assessments/{id}/testcases, GET /results/assessment/{id}, GET /results/user/{id}, WebSocket RUN/OUTPUT/DONE. |

## 3.9 Integration Testing

Verify interactions between Team 1 and Team 2 components across agreed API contracts.

| Test Objective | End-to-end flow: admin creates assessment → invite sent → candidate session reads config → results returned to admin analytics. |
| --- | --- |
| Key Considerations | Requires both Team 1 and Team 2 services running in QA environment. |

# 4. Entry Criteria

The Testing Team may suspend testing if any of the following occurs:

It is impossible to install the new build successfully.

There is a fault with a feature that prevents its testing.

Application does not contain the specified change(s).

New claimed functionality does not work or works improperly.

A severe problem has occurred that does not allow testing to continue.

Development has not corrected problems that previously suspended testing.

A new version of the software is available to test.

# 5. Bug and Documentation Tracking

Bug reporting is managed in Atlassian JIRA. Test documentation is tracked in QA Space (Jira plugin). Bug metrics and statistics are included in weekly test result reports.

## 5.1 Bug Severity Definitions

| Severity | Definition |
| --- | --- |
| Critical | Application, component, or module crash or inaccessible. |
| Major | Data corruption/loss, problem in major functionality, no workaround known. |
| Medium | Problem with a workaround; secondary features do not work properly. |
| Minor | Cosmetic flaw. |