# Test Plan

ClientID-ProductID

| Related Artifacts |  |
| --- | --- |
| Ref. | Name |
| 1 | CodEval Platform Epics & User Stories (CODEVAL Platform1.docx) |
| 2 | CodEval Test Strategy Document |
| 3 | CodEval Test Cases Document (Test_Cases.docx) |
| 4 | CodEval API Integration Contract (Day-1 Contracts) |
| 5 | CodEval Database Schema (Table Ownership Matrix) |
| 6 | JIRA Project: CODEVAL |

| Abbreviations and Acronyms |  |
| --- | --- |
| JWT | JSON Web Token |
| RBAC | Role-Based Access Control |
| HMAC | Hash-based Message Authentication Code |
| WS | WebSocket |
| EP | Equivalence Partitioning |
| BVA | Boundary Value Analysis |
| QA | Quality Assurance |
| SLA | Service Level Agreement |
| UAT | User Acceptance Testing |
| CI/CD | Continuous Integration / Continuous Deployment |

Contents

1	Introduction	4

2	Scope of Work	4

2.1	Components and Functions to be Tested	4

2.2	Components and Functions NOT to be Tested	4

2.3	Third-Party Components	5

3	Quality and Acceptance Criteria	5

4	Critical Success Factors	5

5	Risk Assessment	5

6	Resources	6

6.1	Key Project Resources	6

6.2	Test Team	6

6.3	Test Environment	6

6.3.1	Test tools	6

7	Test Documentation and Deliverables	7

8	Test Strategy	7

8.1	Entry Criteria	7

8.2	Test Methods	7

8.3	Test Types	8

8.4	Test Levels	8

8.4.1	Smoke Test	8

8.4.2	Critical Path Test	8

8.4.3	Extended Test	8

8.5	Bug and Documentation Tracking	8

8.5.1	Bug Severity Definitions	8

9	Testing Schedule	8

Template Usage

Software Development Plan

Quality Assurance Plan

Requirement Specifications

Project Glossary]

# Introduction

This document describes the approach and methodologies used by the testing team to plan, organize and perform the testing applications of the <project’s name>.

The <project’s name> consists of …

# Scope of Work

## Components and Functions to be Tested

| # | Application/ component name | Function name | Reference |
| --- | --- | --- | --- |
| 1 | Authentication Module | Login (EPAM email + password, JWT issuance, RBAC redirect) | AC-AUTH-1, TC-AUTH-EP-001 to TC-AUTH-EG-006 |
| 2 | Authentication Module | Signup (email validation, password rules, default USER role) | AC-AUTH-2, TC-SIGN-EP-001 to TC-SIGN-EG-005 |
| 3 | Authentication Module | Password Reset (HMAC link, 15min expiry, session invalidation) | AC-AUTH-3, TC-PWDR-EP-001 to TC-PWDR-EG-005 |
| 4 | User Dashboard | Summary cards, assessment list with status badges, navigation | AC-DASH-1, TC-DASH-EP-001 to TC-DASH-EG-004 |
| 5 | Profile Page | Read-only profile display | AC-DASH-2, TC-DASH-EP-004 |
| 6 | Assessment Session & Timer | Session creation, server-side timer, Redis caching, 30s polling, warnings | AC-SESS-1/2/3, TC-SESS-EP-001 to TC-SESS-EG-005 |
| 7 | Code Editor | Monaco editor, split-pane, Java highlighting, theme, autocomplete, attempts counter | AC-EDIT-1, TC-EDIT-EP-001 to TC-EDIT-BVA-002 |
| 8 | WebSocket Execution | Real-time code run, output streaming, DONE event, no attempt consumption | AC-WS-1, TC-WS-EP-001 to TC-WS-DT-004 |
| 9 | Code Autosave | localStorage debounced save, restore on reload, use in auto-submit | AC-SAVE-1, TC-SAVE-EP-001 to TC-EDIT-EG-004 |
| 10 | Submit & Scoring | Submit flow, attempt decrement, scoring, best-score logic, append-only storage | AC-SUBM-1/2, TC-SUBM-EP-001 to TC-SUBM-EG-005 |
| 11 | Result Page | Score display, visible/hidden test cases, executionTime, memoryUsed | AC-RSLT-1, TC-RSLT-EP-001 to TC-RSLT-EG-003 |
| 12 | Assessment History | Past submissions in read-only Monaco with test case results | AC-RSLT-2, TC-RSLT-EP-003 |
| 13 | Results API | GET /results/assessment/{id} and GET /results/user/{id} with ADMIN JWT enforcement | AC-RAPI-1, TC-RAPI-EP-001 to TC-RAPI-EG-001 |
| 14 | Container Isolation | Per-session execution container, tear-down after run, cross-session isolation | AC-ISOL-1, TC-ISOL-EP-001 to TC-INTG-EG-001 |
| 15 | Integration Contracts | Day-1 API contracts between Team A and Team B | AC-ISOL-1, TC-INTG-EP-001 to TC-INTG-EG-001 |

## Components and Functions NOT to be Tested

| # | Application/ component name | Function name | Reference |
| --- | --- | --- | --- |
| 1 | Admin Platform (Team A) | Admin dashboard, user management, batch management, question generation, assessment CRUD, invite email system, admin statistics | Team A scope; covered by Team A's own QA activities. Team B consumes Team A APIs only via agreed integration contracts. |
| 2 | Spring AI Integration | AI-based question generation via ChatClient | Owned by Team A. Third-party AI responses are non-deterministic; covered by Team A testing. |
| 3 | SendGrid SMTP Email Delivery | Actual email delivery for password reset and invites | Third-party service; delivery infrastructure not under test. Email content and token generation are tested at API level. |
| 4 | Code Execution Engine Server-Side | Internal execution engine implementation (container orchestration internals) | Treated as a black box; tested via WebSocket contract. Internal implementation owned by infrastructure team. |
| 5 | Performance / Load Testing | System behavior under high concurrent user load | Out of scope for this sprint. Separate performance test plan to be created for pre-production cycle. |

## Third-Party Components

| # | Component name | Component role | Reference/Comment |
| --- | --- | --- | --- |
| 1 | Monaco Editor (Microsoft) | Code editor component embedded in FE; provides Java syntax highlighting, autocomplete, theme management | Monaco Editor v0.45+ |
| 2 | Redis | Caches session remaining time (TTL = remaining time + buffer). Source of fast timer reads. Fallback to DB on cache miss. | Redis 7.x |
| 3 | SendGrid SMTP | Delivers password reset emails and assessment invite emails | SendGrid API v3 |
| 4 | Spring AI ChatClient | AI-based question generation (Team A scope only) | Spring AI 1.x |
| 5 | Docker / Container Runtime | Provides isolated execution containers per candidate code run session | Docker Engine 24+ |
| 6 | Atlassian JIRA | Bug tracking, test documentation, and QA metrics reporting | JIRA Cloud |

# Quality and Acceptance Criteria

The product should work according to the requirements and functional specification listed at sections Scope of work, References;

The product bug level should reach the acceptance criteria, and the product should not have bugs with severity Critical and Major to be released for production.

# Critical Success Factors

Meet a schedule and complete development and testing of all functionality in term.

Support multi-language interface.

Application shouldn’t have known bugs with severity Critical and Major at the time of Final Release.

Functional requirements do not have last minute changes.]

# Risk Assessment

- PMC

| - # | - Risk | - Probability, % | - Status | - Impact | - Preventive Actions | - Contingency Plan |
| --- | --- | --- | --- | --- | --- | --- |
| - 1 | - WebSocket instability in QA environment causing flaky test results | - 30% | - Open | - Medium — WS-dependent TCs (TC-WS-EP-001 to TC-WS-DT-004) may produce inconsistent results | - Provision dedicated WS test environment; implement WS connection health check before each test run | - Use mock WS server for functional validation; flag environment instability separately from application defects |
| - 2 | - Integration contract APIs not ready when Team B testing begins | - 25% | - Open | - High — Blocks TC-INTG-EP-001, TC-INTG-EP-002, full session flow testing | - Agree Day-1 contracts before sprint start; mock Team A APIs using WireMock for Team B testing independence | - Decouple Team B testing using mocks; report integration risk to PM; schedule integration testing window separately |
| - 3 | - Timer drift causing intermittent failures in BVA boundary tests | - 35% | - Open | Medium — TC-SESS-BVA-001 to BVA-004 may fail spuriously due to network/processing latency | - Test timer in controlled environment; allow ±1s tolerance in boundary assertions; use server timestamp comparison | - Document acceptable tolerance; retest boundary cases 3 times to distinguish flakiness from real defects |
| - 4 | - Container teardown failure leaving orphaned containers | - 20% | - Open | - High — Affects TC-ISOL-EP-002; could cause resource exhaustion in test environment | Verify teardown logic after each Run/Submit; monitor container count during testing | Manual container cleanup script; infrastructure team escalation path defined |
| - 5 | - Redis unavailability in QA causing session timer test failures | - 15% | - Open | - Medium — TC-SESS-EG-005 (fallback test) requires controlled Redis failure simulation | - Use Docker Compose to control Redis availability; test fallback path explicitly | - Skip Redis-dependent tests if environment cannot simulate failure; document as environment limitation |
| - 6 | - Concurrent submission race condition not reproducible in single-user testing | - 40% | - Open | - High — TC-SUBM-EG-001, TC-SESS-EG-001 require concurrent requests | - Use Postman parallel runs or JMeter to simulate concurrent submits | - Code review of DB unique constraint implementation; accept unit test coverage as partial mitigation |

# Resources

## Key Project Resources

| # | Project Role | Name, e-mail, location |
| --- | --- | --- |
| 1 | Project Manager | TBD — EPAM Project Office |
| 2 | QA Lead | TBD — Assign before sprint 1 |
| 3 | Development Lead — Team B (Candidate Platform) | TBD — Team B |
| 4 | Development Lead — Team A (Admin Platform) | TBD — Team A |
| 5 | DevOps / Infrastructure | TBD — Container and Redis environment owner |

## Test Team

| # | Project Role | Name | Location | Responsibilities |
| --- | --- | --- | --- | --- |
| 1 | QA Lead | TBD | Remote / EPAM Office | Test strategy, test plan, test case review, defect triage, release sign-off |
| 2 | QA Engineer 1 | TBD | Remote / EPAM Office | Authentication, Dashboard, Profile feature testing; API testing |
| 3 | QA Engineer 2 | TBD | Remote / EPAM Office | Assessment Session, Timer, Code Editor, WebSocket testing |
| 4 | QA Engineer 3 | TBD | Remote / EPAM Office | Submission, Scoring, Result Page, History, Integration testing |
| 5 | Automation Engineer | TBD | Remote / EPAM Office | Smoke test automation (Playwright), API test automation (Postman/Newman), CI/CD integration |

## Test Environment

| # | Role | Resource | Hardware configuration | Software configuration |
| --- | --- | --- | --- | --- |
| 1 | QA Environment | QA Server | 4 vCPU, 8GB RAM, 50GB SSD | Docker Engine 24+, Redis 7.x, Java 17, Spring Boot 3.x, React 18, Node 20 |
| 2 | Execution Engine | Container Host | 8 vCPU, 16GB RAM (for parallel container runs) | Docker Engine; isolated JVM containers per run |
| 3 | Test Client | QA Engineer Workstations | Standard dev laptop | Chrome 120+, Firefox 121+, Edge 120+, Safari 17+, Postman, Playwright |

### Test tools

| # | Tool | Comment |
| --- | --- | --- |
| 1 | Playwright | Browser automation for smoke test and critical path regression automation |
| 2 | Postman + Newman | REST API testing and CI/CD automated API test execution |
| 3 | Atlassian JIRA | Defect tracking, test session reporting, QA documentation |
| 4 | BrowserStack (or equivalent) | Cross-browser compatibility testing (Chrome, Firefox, Edge, Safari) |
| 5 | wscat / Postman WS | WebSocket manual testing and contract verification |
| 6 | Docker CLI | Container isolation verification and orphan container cleanup |
| 7 | Redis CLI | Session timer cache inspection and Redis failure simulation |

# Test Documentation and Deliverables

| # | Title | Responsible person(s) | Frequency (delivery time) | Method of delivery |
| --- | --- | --- | --- | --- |
| 1 | CodEval Test Plan (this document) | QA Lead | Once before testing start | Shared via Confluence / JIRA |
| 2 | CodEval Test Cases Document (Test_Cases.docx) | QA Team | Once; updated per sprint | Shared via Confluence |
| 3 | CodEval Test Strategy Document | QA Lead | Once; reviewed per sprint | Shared via Confluence |
| 4 | Test Execution Reports (per sprint) | QA Engineers | End of each sprint | JIRA test execution summary |
| 5 | Defect Reports | QA Engineers | As defects found | JIRA tickets linked to TC IDs |
| 6 | Regression Test Results | Automation Engineer | Per CI/CD run + weekly manual | Automated report in CI pipeline + JIRA |
| 7 | Release Sign-Off Report | QA Lead | Before each release | Email + JIRA release ticket |

# Test Strategy

The <project’s name> applications will be tested using a “black box” approach, which is based on the requirements and functional specification without knowledge of the internal structure or program source code.

## Entry Criteria

The Testing Team may suspend partial or full-testing activities on a given build if any of the following occurs:

It is impossible to install successfully the new build following the readme.

There is a fault with a feature that prevents its testing.

Application does not contain the specified change(s).

New claimed functionality doesn’t work or works improperly.

A severe problem has occurred that does not allow testing to continue.

Development has not corrected the problem(s) that previously suspended testing.

A new version of the software is available to test.

## Test Methods

Testing is the process of attempting to find discrepancies between the program and its functional specification/ requirements. The goal is to make sure that all functions of the <project’s name> applications work correctly.

Manual functional testing – is considered as the main method of the application testing.

Automated functional testing – smoke test will be performed manually/ automatically using tools described in section Test Tools.

Automated Performance/Load testing will be performed upon request according to a separate plan specified in section Test documentation and deliverables.

## Test Types

## Test Levels

### Smoke Test

Smoke Test is performed to quickly assess the readiness of the product for further more deep and thorough testing. It includes testing <project’s name> applications major functions on the one most often used and consequently most important server/ client configuration.

Smoke Test is performed under <…> client platform at [specify resource (computer) name here]. Typical Smoke Test Scenario would include the steps described in the “Smoke Test” section of the <application’s name> TestCases for each of <project’s name> application which are referred in section Test documentation and deliverables.

If Smoke Test failed, Testing Team sends notification and suspends testing until corrected version of the product is available.

### Critical Path Test

Critical Path Test will be performed after Smoke Test is passed. The goal of the Critical Path Test is to find bugs that could affect the major functionality of the application that is most important for the product users. Critical Path Test will be performed manually according to <application’s name> Test Cases document on all platforms to be certified.

### Extended Test

The Extended Test’s goal to find bugs related to the non-typical but still possible and likely usage scenarios (e.g. entering the incorrect data into the fields, boundary testing and so on). Extended Test will be performed both according to test cases and using ad hoc testing scenarios.

## Bug and Documentation Tracking

Tools described in the section Test Tools will be used for bug reporting and documentation tracking. The bug metrics and statistics will be included in the test results reports.

### Bug Severity Definitions

Critical – Application, component or module crash or are not accessible

Major – Data corruption/loss, a problem in major functionality, no workaround is known.

Medium – A problem with workaround, secondary features do not work properly

Minor – Cosmetic flaw

# Testing Schedule

| # | Activity | Begin Date | End Date | Assignment | Location | Work content |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Test Plan Creation & Review | 2026-04-24 | 2026-04-25 | QA Lead | Remote | Create and review test plan, test strategy, and test cases document |
| 2 | Test Environment Setup & Data Prep | 2026-04-25 | 2026-04-26 | QA Lead + DevOps | Remote | Deploy QA environment; seed test data; verify integration contract APIs |
| 3 | Sprint 1 Testing — Authentication Module | 2026-04-27 | 2026-05-02 | QA Engineer 1 | Remote | Execute all Auth TCs (TC-AUTH-*, TC-SIGN-*, TC-PWDR-*); ~40 test cases |
| 4 | Sprint 1 Testing — Dashboard & Profile | 2026-04-28 | 2026-05-02 | QA Engineer 1 | Remote | Execute all Dashboard TCs (TC-DASH-*); ~15 test cases |
| 5 | Sprint 2 Testing — Session & Timer | 2026-05-04 | 2026-05-09 | QA Engineer 2 | Remote | Execute all Session TCs (TC-SESS-*); ~20 test cases |
| 6 | Sprint 2 Testing — Code Editor & WebSocket | 2026-05-04 | 2026-05-09 | QA Engineer 2 | Remote | Execute all Editor and WS TCs (TC-EDIT-*, TC-WS-*, TC-SAVE-*); ~20 test cases |
| 7 | Sprint 3 Testing — Submission & Scoring | 2026-05-11 | 2026-05-16 | QA Engineer 3 | Remote | Execute all Submission TCs (TC-SUBM-*); ~15 test cases |
| 8 | Sprint 3 Testing — Result Page, History & API | 2026-05-11 | 2026-05-16 | QA Engineer 3 | Remote | Execute TC-RSLT-*, TC-RAPI-*, TC-ISOL-*, TC-INTG-*, TC-UC-*, TC-PW-* |
| 9 | Integration Testing (Day-1 Contracts) | 2026-05-13 | 2026-05-15 | QA Lead + QA Engineer 3 | Remote | Verify all Team A/B integration contract endpoints end-to-end |
| 10 | Regression Testing | 2026-05-18 | 2026-05-21 | Automation Engineer + QA Team | Remote | Full automated regression suite + manual critical path re-execution |
| 11 | UAT & Release Sign-Off | 2026-05-22 | 2026-05-24 | QA Lead | Remote | Final sign-off; zero open Critical/Major defects verified; release approved |

| REVISION HISTORY |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| 1.0 | Initial Test Plan for CodEval Platform — Team B Candidate Platform + Auth Module | QA Team | 2026-04-24 | Approved |  |
|  |  |  |  | QA Lead | 2026-04-24 |
| 0.1 | Template created |  | 10-Feb-2017 |  |  |
| 0.2 | Template reviewed |  | 17-Feb-2017 |  | 23-Feb-2017 |
| 1.0 |  |  |  |  |  |
| 2.0 |  |  |  |  |  |