# Test Strategy

CODEVAL-QA-STRATEGY-001

| RELATED ARTIFACTS |  |
| --- | --- |
| Ref. | Artifact Name |
| 1 | CodEval Platform Epics & User Stories (CODEVAL Platform1.docx) |
| 2 | CodEval System Architecture Document |
| 3 | CodEval API Integration Contract (Day-1 Contracts) |
| 4 | CodEval Database Schema (Table Ownership Matrix) |
| 5 | CodEval Test Plan |
| 6 | JIRA Project: CODEVAL (Bug & Test Tracking) |

| Acronyms & Abbreviations |  |
| --- | --- |
| JWT | JSON Web Token — stateless authentication token carrying role claims |
| RBAC | Role-Based Access Control — controls access via ADMIN/USER role claims |
| HMAC | Hash-based Message Authentication Code — used for signed reset/invite tokens |
| WS | WebSocket — full-duplex protocol for real-time code execution streaming |
| FE | Front End — React-based client application |
| BE | Back End — Spring Boot microservice |
| EP | Equivalence Partitioning — test design technique |
| BVA | Boundary Value Analysis — test design technique |
| DT | Decision Table Testing — test design technique |
| ST | State Transition Testing — test design technique |
| EG | Error Guessing — test design technique |
| PW | Pairwise / Combinatorial Testing — test design technique |
| UC | Use Case Testing — test design technique |
| SLA | Service Level Agreement — performance benchmark |
| CRUD | Create, Read, Update, Delete — standard data operations |
| DTO | Data Transfer Object — transient in-memory object |
| CI/CD | Continuous Integration / Continuous Deployment pipeline |
| UAT | User Acceptance Testing |
| QA | Quality Assurance |

Contents

1	Test Strategy	4

2	Test strategy Outline	4

3	Testing Types	7

3.1	Requirements Testing	7

3.2	Feature Testing	8

3.3	Ad-hoc / exploratory testing	8

3.4	User Interface (UI) Testing	9

3.5	Smoke Testing	9

3.6	Compatibility Testing	10

3.7       Regression Testing and Re-Testing	11

3.8       API Testing	11

3.9     Integration Testing	12

4.     Entry criteria	12

5.     bug and documentation tracking	12

5.1     bug severity definitions	12

# Test Strategy

# Test strategy Outline

| Section | Purpose | Notes |
| --- | --- | --- |
| Scope of Testing | Authentication Module (Login, Signup, Password Reset); Admin Platform — User & Batch Management, Assessment Config & Invite, Question Management (including AI generation), Email Notifications, Statistics; Team 1/Team 2 integration contract APIs: /assessments/{id}/config, /questions/{id}, /assessments/{id}/testcases, /results/*, WebSocket RUN/OUTPUT/DONE. | Team B (Candidate Platform) full scope + Shared Authentication Module. Team A (Admin Platform) out of scope except integration contract endpoints consumed by Team B. |
| Out of Scope | - Candidate Platform (Team 2) internal features (B-E1 to B-E5) except where they form integration contract endpoints consumed by Team 1. Performance and load testing. Team 2 internal API implementations. | Team A admin dashboard internals, question generation AI, batch management UI, and email delivery infrastructure. Performance/load testing is out of scope for this cycle. |
| Test Design Techniques | Equivalence Partitioning (EP) and Boundary Value Analysis (BVA) applied to all constrained input fields. Decision Tables for multi-condition logic (RBAC, role assignment, access control). State Transition for session and assessment lifecycles. Error Guessing for security, injection, and edge cases. Pairwise testing for browser/OS combinations. | EP and BVA applied to all input fields and constrained values. DT applied to multi-condition business rules. ST applied to session/assessment lifecycles. EG applied to security and edge cases. Pairwise for browser/OS combos. |
| Test Environments | DEV: local Docker Compose for developer sanity checks. QA: shared staging environment with both Team 1 and Team 2 deployments for structured testing. Staging: regression and UAT testing. Environments provisioned with isolated Docker containers for execution engine. Production is not in scope. | DEV environment for developer sanity checks. QA environment for structured testing. Staging environment for regression and UAT. Environments provisioned with isolated Docker containers for execution engine. |
| Test Levels | Smoke Test: 6 critical-path TCs executed on every new QA build. Critical Path Test: approx 25 TCs covering all business-critical flows including auth, user management, assessment lifecycle, and integration contracts. Extended Test: full TC suite including all edge cases, negative scenarios, and security scenarios. | Smoke (critical paths), Critical Path (business-critical flows), Extended (edge cases, negative, security). Each level references specific TC ID ranges. |
| Entry and Exit Criteria | - Entry: stable build deployed to QA environment, API contracts verified with mock data, smoke test passing with no Critical failures. Exit: all Critical and High priority TCs executed, 0 open Critical defects, 0 open Major defects blocking release, integration contract tests fully passing. | Entry: stable build deployed to QA; API contracts verified. Exit: all Critical/High priority TCs executed; 0 open Critical defects; 0 open Major defects blocking release. |
| Defect Management | All defects logged in JIRA under project CODEVAL. Severity and priority assigned per Bug Severity Definitions in Section 5.1. Each defect linked to the failing TC ID(s) for traceability. Blocked defects escalated to Tech Lead within 24 hours. Defect metrics included in weekly test result reports. | All defects logged in JIRA under project CODEVAL. Severity and priority assigned per definitions. Defects linked to failing TC IDs for traceability. |
| Traceability | Full traceability matrix maintained: each Acceptance Criterion in the epics mapped to one or more TC IDs. Coverage gaps identified and reported in weekly QA status reports. Traceability updated after every new TC added or requirement change. | Full traceability matrix maintained: each Acceptance Criterion mapped to one or more TC IDs. Gaps reported weekly. |
| Risks and Mitigations | Identified risks: WebSocket execution engine instability (High) — mitigation: mock execution engine for functional testing; Redis session invalidation timing sensitivity (Medium) — mitigation: clock-sync verification step in environment setup; LLM availability for AI question generation (Medium) — mitigation: static question dataset used as fallback. Full risk details in Test Plan Risk Assessment table. | Key risks: WebSocket environment instability, container spin-up latency, Redis unavailability. Mitigations: mock execution engine for functional testing; Redis fallback logic verified separately. |

# Testing Types

## Requirements Testing

| Test Objective(s) | - Verify that all acceptance criteria from CodEval epics are complete, consistent, unambiguous, and testable. Identify gaps between stated ACs and implementation before coding begins. |
| --- | --- |
| Key Considerations | - Review all 17 user stories across Auth, Dashboard, Session, Code Editor, Submission, Results, and Integration epics. Flag any ACs that lack measurable expected outcomes. Verify that integration contracts (Day-1 APIs) are documented with request/response schemas. |
| To be defined at planning | - Requirements review sessions scheduled with Team A and Team B leads. Formal sign-off on AC completeness before sprint test execution begins. |

## Feature Testing

| Test Objective(s) | Verify that every feature function operates according to its acceptance criteria under normal conditions. Ensure role-based access enforcement, data persistence, scoring accuracy, and API contract compliance. |
| --- | --- |
| Key Considerations | Feature testing spans: Authentication (login, signup, reset), User Dashboard, Assessment Session & Timer, Code Editor (Monaco, split-pane, theme, autocomplete), WebSocket Run, Submit & Scoring, Result Page, Assessment History, and Results API. Each story has minimum 3 test cases. |
| To be defined at planning | - Test execution order: Auth first (prerequisite for all features), then Dashboard, Session, Editor, Submission, Results. Defect fix turnaround SLA: Critical=4h, Major=24h. |

## Ad-hoc / exploratory testing

| Test Objective(s) | Explore the CodEval system to discover defects not covered by structured test cases, particularly in edge cases of the Monaco editor integration, WebSocket reconnection behavior, and timer synchronization. |
| --- | --- |
| Key Considerations | - Ad-hoc sessions focused on: concurrent multi-user code execution, timer drift under network instability, unexpected Monaco editor behavior with large code files, and session state after browser cache clear. |
| To be defined at planning | - Ad-hoc sessions planned for end of each sprint. Findings logged as exploratory test charter results in JIRA. |

## User Interface (UI) Testing

| Test Objective(s) | Verify that the CodEval UI meets design specifications: responsive layout, correct badge colors for assessment statuses, editor split-pane resizability, timer visibility, attempts counter accuracy, and result page formatting. |
| --- | --- |
| Key Considerations | - Key UI elements: Login/Signup/Reset pages, User Dashboard (cards, badge colors, list), Code Editor (split-pane, header timer, attempts counter, output panel), Result Page (score %, test case table with visible/hidden distinction), Profile page. |
| To be defined at planning | - UI test execution against approved design mockups. Screenshot comparison for regression. Accessibility (WCAG 2.1 AA) review planned for future sprint. |

## Smoke Testing

| Test Objective(s) | Quickly assess deployment readiness by verifying that the most critical CodEval flows are functional before investing in deeper testing. |
| --- | --- |
| Key Considerations | - Smoke test covers: user login (TC-AUTH-EP-001), candidate dashboard load (TC-DASH-EP-001), assessment start (TC-SESS-EP-001), code editor load (TC-EDIT-EP-001), WebSocket Run (TC-WS-EP-001), submission (TC-SUBM-EP-001), result page (TC-RSLT-EP-001). If any smoke TC fails, testing halted until resolved. |
| To be defined on planning | - Smoke test automated via Playwright for each CI/CD deployment. Manual fallback available. Results reported within 15 minutes of deployment. |

## Compatibility Testing

| Test Objective(s) | Verify that the CodEval candidate platform functions correctly across supported browser and OS combinations, with particular focus on Monaco editor rendering and WebSocket behavior. |
| --- | --- |
| Key Considerations | - Pairwise matrix: Chrome/Windows, Firefox/macOS, Edge/Windows, Safari/macOS. HttpOnly cookie handling verified per browser. Monaco editor syntax highlighting confirmed on each browser. WS connection stability tested on each combination. |
| To be defined on planning | - BrowserStack or similar cross-browser testing tool to be provisioned. Mobile browser testing deferred to future release (platform is desktop-first). |

## Regression Testing and Re-Testing

| Test Objective(s) | - Re-execute previously passed test cases after code changes to detect unintended regressions, particularly in authentication flows, session management, scoring logic, and integration contracts. |
| --- | --- |
| Key Considerations | Regression suite seeded from all Critical and High priority test cases. Automated regression via Playwright targeting smoke + critical path TCs. Full regression executed before each release candidate. Integration contract endpoints (GET /assessments/{id}/config, GET /questions/{id}, GET /results/assessment/{id}) included in regression. |
| To be defined on planning | - Regression cadence: automated on every merge to main; full manual regression weekly. Regression baseline established after Sprint 1 stabilization. |

## API Testing

| Test Objective(s) | Verify all REST API endpoints for correct request/response schemas, HTTP status codes, authentication enforcement, error handling, and data integrity. |
| --- | --- |
| Key Considerations | - APIs under test: POST /auth/login, POST /auth/signup, POST /auth/forgot-password, POST /auth/reset-password, GET /session/{id}/remaining, POST /candidate/submit, GET /results/assessment/{id}, GET /results/user/{id}, GET /assessments/{id}/config, GET /questions/{id}, GET /assessments/{id}/testcases. All endpoints tested with valid, invalid, and boundary inputs. RBAC enforced on all protected endpoints. |

## Integration Testing

| Test Objective(s) | Verify that Team A and Team B integration contracts function correctly end-to-end: assessment config retrieval at session start, question/test case loading, and results API consumption by admin dashboard. |
| --- | --- |
| Key Considerations | - Integration contracts: GET /assessments/{id}/config (Team A to B), GET /questions/{id} + GET /assessments/{id}/testcases (Team A to B), GET /results/assessment/{id} + GET /results/user/{id} (Team B to A), WebSocket RUN/OUTPUT/DONE contract. Contract violations trigger blocking defects. |

# Entry Criteria

The Testing Team may suspend partial or full-testing activities on a given build if any of the following occurs:

There is a fault with a feature that prevents its testing.

Application does not contain the specified change(s).

New claimed functionality doesn’t work or works improperly.

A severe problem has occurred that does not allow testing to continue.

Development has not corrected the problem(s) that previously suspended testing.

A new version of the software is available to test.

# Bug and Documentation Tracking

For bug reporting Atlassian JIRA is used and for documentation tracking QA Space [Jira plug-in] is used. The bug metrics and statistics includes in the test results reports.

## Bug Severity Definitions

Critical – Application, component or module crash or are not accessible

Major – Data corruption/loss, a problem in major functionality, no workaround is known

Medium – A problem with workaround, secondary features do not work properly

Minor – Cosmetic flaw

| REVISION HISTORY |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| 1.0 | Initial Test Strategy for CodEval Platform — Team B Candidate Platform + Auth Module | QA Team | 2026-04-24 | Approved |  |
|  |  |  |  | QA Lead | 2026-04-24 |